| Title of the Project: |  | Digital Inclusion and Circular Economy Behavior in Indian States: A Digital Circularity Index and Explainable XGBoost Analysis |  |  |
| --- | --- | --- | --- | --- |
| Project Site / Location |  | SRM Institute of Science and Technology, Kattankulathur Campus, Tamil Nadu, India |  |  |
| Name and address of the company / organisation (Applicable for projects with industry or industry support) |  | SRM IST, Kattankulathur, Chengalpattu District – 603203 (in-house academic project) |  |  |
| Supervision Team |  |  |  |  |
|  | Supervisor |  | Co-Supervisor | External Supervisor (If applicable) |
| Name | Dr. Suresh Kumar |  | — | — |
| Designation | Associate Professor |  | — | — |
| Department | Computational Intelligence |  | — | — |
| Campus | Kattankulathur |  | — | — |
| Telephone | — |  | — | — |
| E-mail | sureshk5@srmist.edu.in |  | — | — |

| Name of student | Register Number | Department | Mobile Number | Email ID |
| --- | --- | --- | --- | --- |
| Yash Chauhan | RA2311026010170 | CINTEL | — | yash.vks.chauhan@gmail.com |
| Shreya Srivastava | RA2311026010186 | CINTEL | — | shreya@srmist.edu.in |

| Degree / Programme | B.Tech | Specialisation | Computer Science & Engineering |
| --- | --- | --- | --- |
| Academic Year | 2025-2026 (Even) | Semester | 6 |
| Course Code | 21CSP302L | Course Title | Minor Project |
| Mission Statement |  |  |  |
| To deliver a reproducible, evidence-driven study that quantifies the relationship between digital inclusion and circular-economy behavior across 16 Indian states by constructing a Digital Circularity Index (DCI) and validating it through classical statistics, leak-free machine learning, and SHAP-based explainability — so that policy decisions on Digital India and Swachh Bharat can be informed by a single, integrated analytical lens. |  |  |  |
| Problem / Product Description |  |  |  |
| India is simultaneously expanding digital infrastructure (tele-density above 85%, UPI exceeding 14 billion monthly transactions) and pursuing circular-economy goals across 11 priority sectors under NITI Aayog's strategy. Yet research on these two agendas has stayed largely separate: Digital India studies focus on growth and financial inclusion, while CE studies focus on waste-management technology and Extended Producer Responsibility. |  |  |  |
| There is no state-level composite that links digital access with circular-economy outcomes, and no defensible small-n analytical pipeline that pairs OLS with leak-free machine-learning validation. As a result, policy makers cannot say whether connectivity investment also functions as a sustainability investment — a question with direct implications for cross-ministry budget allocation. |  |  |  |
| This project addresses that gap by integrating seven verified government data sources (TRAI, RBI, NITI Aayog, NPCI, CPCB, Census of India, and Dataful) into a 16-state dataset, constructing three composite indices (Digital Access Score, CE Behavior Score, Digital Circularity Index), and testing three hypotheses (H1 association, H2 UPI mediation, H3 tele-density threshold) using OLS, bootstrap, HC3, permutation, mediation, piecewise regression, seven-model LOO-CV, leak-free nested-CV XGBoost, SHAP explainability and K-Means clustering. |  |  |  |
| Deliverables: a unified state-level dataset with full provenance, 22 publication-ready figures, an IEEE-format conference paper, a reproducible Python code base, and a defense-ready minor project report. |  |  |  |
| Assumptions and Constraints |  |  |  |
| A1. Inner-join across the seven sources yields exactly 16 states with complete observations; no imputation is performed. A2. Min–max normalisation to [0, 100] and the documented weight schemes (DAS 40/30/30, CEBS 35/40/25) are appropriate for a transparent composite-index construction. A3. Cross-sectional state-level data supports correlational inference (H1) but not causal claims; mediation (H2) and threshold (H3) results are interpreted with that limit in mind. C1. n = 16 is small — every model is validated under LOO-CV or nested LOO-CV, and reviewer-defense statistics (HC3, bootstrap 10k, permutation 10k) are mandatory. C2. Census 2011 is the most recent available source for literacy and urbanisation; downstream interpretation accounts for this lag. C3. Reproducibility requires fixed random seeds (seed = 42) and saved intermediate CSVs at every pipeline boundary. |  |  |  |
| Stakeholders |  |  |  |
| Primary — Project supervisor (Dr. Suresh Kumar) and the Department of Computational Intelligence, SRMIST. Academic — Project Review Committee, IEEE conference reviewers, and peer researchers in ICT4D and circular-economy analytics. Policy — NITI Aayog (SDG India Index team), Ministry of Electronics & IT (Digital India), Ministry of Environment (Swachh Bharat / EPR), and state planning departments. Data Providers — TRAI, RBI, NPCI, CPCB, Census of India, NITI Aayog and Dataful — whose published datasets feed the unified state-level table. End Users — Policy analysts and researchers using the DCI as a diagnostic tool for cross-ministry planning. |  |  |  |

Division of work and contributors of SPRINT 1 [ Include Daily Scrum of Sprint 1]

Sprint 1 — Data Engineering, EDA & Statistical Validation

Duration: 01 February 2026 – 21 February 2026 (3 weeks)

Sprint Goal: Build a verified 16-state dataset, compute the DAS / CEBS / DCI composite indices, generate publication-grade EDA, and produce a defense-ready statistical test of H1, H2 and H3.

Yash Chauhan (RA2311026010170) — Contributions

•  Source ingestion from TRAI, RBI, NITI Aayog and NPCI (01_data_engineering.py).

•  Inner-join merge on the State key; min–max normalisation; construction of DAS, CEBS and DCI columns.

•  OLS regression of CEBS on DAS with full diagnostics — Breusch-Pagan, Durbin-Watson, Cook's distance.

•  Robustness battery: HC3 robust standard errors, bootstrap CIs (10,000 resamples) and permutation test (10,000 resamples).

Shreya Srivastava (RA2311026010186) — Contributions

•  Source ingestion from CPCB, Census of India and Dataful; data-quality QA and provenance logging.

•  EDA figures fig1–fig8: correlation heatmap, DAS-vs-CEBS scatter, DCI ranking, distributions, boxplots, UPI trends, regression panels and UPI-vs-SDG.

•  Mediation analysis (Baron & Kenny, Sobel) and piecewise threshold regression for H2 / H3.

•  Weight-sensitivity analysis across seven alternative DAS schemes; extended-sample (n = 21) validation.

Daily Scrum Highlights — Sprint 1

•  03 Feb — Inner-join produces 16 clean states with 0 missing values; DAS, CEBS and DCI columns committed.

•  09 Feb — Primary OLS confirmed — r = 0.781, R² = 0.610, p < 0.001.

•  14 Feb — HC3 p = 1.1×10⁻⁵ and bootstrap 95% CI [0.648, 0.979] both exclude 0.

•  18 Feb — Mediation Sobel z = −0.241 (no UPI mediation); piecewise breakpoint located at 118.77% tele-density.

•  21 Feb — Sprint 1 retrospective committed; data and statistical artifacts handed off to Sprint 2.

Signature of the Supervisor

Division of work and contributors of SPRINT 2 [ Include Daily Scrum of SPRINT 2]

Sprint 2 — Machine Learning, Explainability & Clustering

Duration: 22 February 2026 – 08 March 2026 (~2.5 weeks)

Sprint Goal: Confirm the OLS signal using out-of-sample machine learning, quantify feature importance through SHAP, and uncover state typologies with K-Means clustering.

Yash Chauhan (RA2311026010170) — Contributions

•  Seven-model LOO-CV harness — Linear, Ridge, Lasso, ElasticNet, SVR, Random Forest and Gradient Boosting — on digital-only and full feature sets.

•  Leak-free nested LOO-CV wrapper for XGBoost — outer LOO with inner 4-fold GridSearchCV.

•  Repeated K-Fold cross-validation stability check across 100 × 4 = 400 splits.

Shreya Srivastava (RA2311026010186) — Contributions

•  SHAP global and per-state explanations — beeswarm, bar and waterfall plots for all 16 states (focus on Haryana and Bihar).

•  K-Means clustering with silhouette-selected k = 2; PCA(2) biplot for geometric interpretation.

•  Cluster profile table separating Digital Leaders from Emerging States.

Daily Scrum Highlights — Sprint 2

•  24 Feb — Lasso full-model LOO-CV R² = 0.568; ElasticNet digital-only R² = 0.364.

•  28 Feb — Nested-CV XGBoost reaches R² = 0.511, p = 0.002 (leak-free).

•  02 Mar — SHAP global ranks tele-density (5.01) and Per-Capita NSDP (4.88) as the top two drivers.

•  05 Mar — K-Means k = 2 yields a 2.5× DCI gap — Digital Leaders 46.7 vs. Emerging States 18.3.

•  08 Mar — Sprint 2 retrospective; ML and clustering outputs handed to the writing track.

Signature of the Supervisor

Division of work and contributors of SPRINT 3 [ Include Daily Scrum of Sprint 3]

Sprint 3 — Documentation, Paper Submission & Review Defense

Duration: 09 March 2026 – 25 April 2026 (~6 weeks)

Sprint Goal: Compile the IEEE-format conference paper, finalise the minor project report, and prepare reviewer-defense materials.

Yash Chauhan (RA2311026010170) — Contributions

•  IEEE conference paper draft — Abstract, Introduction, Methods, Results, Discussion, Conclusion — with a full IEEE-style reference list.

•  Final minor project report with seven chapters, table of contents, list of figures, list of tables and abbreviations index.

•  Reproducibility audit — fixed seeds, saved CSV outputs at every pipeline boundary, README with run instructions.

Shreya Srivastava (RA2311026010186) — Contributions

•  22 publication-ready figures at 300 DPI; figure captions cross-checked against the corresponding results files.

•  Reviewer-defense Q&A — small-n justification, multicollinearity (VIF), HC3 vs. OLS, nested-CV vs. flat CV.

•  Policy-implications section drawing on SHAP and clustering — Digital Leaders vs. Emerging States playbooks.

Daily Scrum Highlights — Sprint 3

•  14 Mar — Paper Sections 1–3 drafted; figures 1–12 finalised.

•  22 Mar — Paper Sections 4–6 drafted; nested-CV table and SHAP plots embedded.

•  02 Apr — Internal review pass on the paper; minor report TOC, List of Figures and List of Tables generated.

•  17 Apr — Final report ready — page borders, page numbers, black-and-white tables and the architecture diagram added.

•  25 Apr — Handbook compiled, sprint retrospectives archived, submission packet ready.

Signature of the Supervisor

Worksheet / Data collection / Observation etc

# A. Verified Primary Data Sources

# •  TRAI (2024) — Tele-density (%) per state, Quarterly Indicator Report.

# •  RBI (2024–25) — Per-Capita NSDP (INR), Handbook of Statistics, Table 9.

# •  NITI Aayog (2023–24) — SDG India Index Score per state.

# •  NPCI / Dataful (2024–25) — UPI per-capita transactions, monthly product statistics.

# •  CPCB (2021–22) — E-waste processed (tonnes), Annual e-waste report.

# •  Census of India (2011) — Literacy rate (%) and Urban population (%), Primary Census Abstract.

# B. Primary Outputs of Data Collection

# •  /data/trai_state_data_final_v2.csv — unified 16-state × 15-variable table with explicit provenance columns.

# •  /results/ — OLS, robustness, mediation, piecewise, LOO-CV, nested-CV, SHAP and clustering result files.

# •  /figures/ fig1–fig22 — 22 publication-ready figures rendered at 300 DPI.

# C. Descriptive Statistics (n = 16)

# •  DAS — Mean 64.95, Std. Dev. 19.69, Range 30.27 to 94.40, Median 67.02.

# •  CEBS — Mean 46.98, Std. Dev. 13.90, Range 27.23 to 87.30, Median 47.78.

# •  DCI — Mean 32.52, Std. Dev. 17.40, Range 8.24 (Bihar) to 72.97 (Haryana).

# D. Headline Observations

•  Pearson r(DAS, CEBS) = 0.781, p < 0.001 — strong positive association.

•  OLS R² = 0.610; HC3 robust p = 1.1×10⁻⁵; bootstrap 95% CI for r = [0.648, 0.979].

•  Tele-density tops SHAP global importance (mean |φ| = 5.01); UPI ranks last (0.91), consistent with the non-significant Sobel mediation (z = −0.241).

•  K-Means k = 2 separates Digital Leaders (DCI 46.7) from Emerging States (DCI 18.3) — a 2.5× gap.

Research Article with Journal Publication Details / Patent disclosure form with patent status

(includes certificates and proofs)

Title:

Digital Inclusion and Circular Economy Behavior in Indian States: A Digital Circularity Index and Explainable XGBoost Analysis.

Authors:

Yash Chauhan (RA2311026010170), Shreya Srivastava (RA2311026010186); Supervisor — Dr. Suresh Kumar.

Affiliation:

Department of Computational Intelligence, SRM Institute of Science and Technology, Kattankulathur, Tamil Nadu, India.

Target Venue:

IEEE conference (paper formatted to the IEEE conference template).

Status:

Manuscript drafted; figures 1–22 embedded; reference list complete; submission package prepared (paper24.pdf, paper24.tex).

Patent Disclosure:

Not applicable.

Supporting Artifacts:

Defense-ready minor project report, reproducible Python code base, and certificates / proofs attached separately.